Project Roadmap: Exogredient

Team A

Jason Nguyen (Team Leader) - 014232658

Eleazar Gomez - 012465490

David Nguyen - 015633187

Abe Malla - 016069649

Charles Kwak - 015368728

Hovhannes Babuchyan - 017228651



November 12, 2019

**Milestone 1**

Start Date: November 11, 2019

End Date: January 17, 2020

* Registration
* Login / Logout
* Upload
* Reset Password

**Milestone 2**

Start Date: January 19, 2020

End Date: February 9, 2020

* Search For An Ingredient
* Search For Store

**Milestone 3**

Start Date: February 11, 2020

End Date: March 3, 2020

* Claim Store
* Display Profile View
* Display Manage Store View
* Upvote / Download An Upload
* Verify An Upload
* Report An Upload
* Ingredient Save List
* Comment On An Upload

**Milestone 4**

Start Date: March 5, 2020

End Date: March 26, 2020

* Finalizing UI/UX

**Deployment**

Date: May 8, 2020

* Version 1.0

**Maintenance**

Date: June 26, 2020

* Version 2.0
  + UI improvements.
  + View another user’s profile.

Date: September 26, 2020

* Version 3.0
  + Friends list.
  + Improve comment functionality.
    - Upvote comments.
    - Reply to comments.
    - Report a comment.

**Support Ends**

Date: October 1, 2020

* No more updates.
* Application will still be running.